## Slide 1
Solution Architecture Roadmap — Fictief voorbeeld
Statusinzage · SR-01
Baseline
Authority statusinformatie unresolved
Wave 1
Semantiek, source authority en owner valideren
Wave 2
SBB-03 contract + information usage finaliseren
Wave 3
Deployment + failure behavior finaliseren
Target
Coherente Statusinzage solution architecture
Fictieve sequencing. Geen kalenderdata, duur, capaciteit of kosten verondersteld.

## Slide 2
Transition Register — Voorbeeld SR-01
Eén transitie volledig uitgewerkt
ID
SR-01
Gap
SG-01 Information authority unresolved
Transition
Valideer statussemantiek, authoritative source en ownership.
Target view
Solution Information Usage + Interaction/Integration
Dependency
Business Information / Governance validation
Decision gate
Authority/source besluit vóór final SBB-03 contract
Cross-domain handoff
Business/Data Architecture
Wave
Wave 1 — relatieve sequencing
Milestone outcome
Gevalideerde statusdefinitie, source authority en owner.
Owner
Te bepalen
Evidence/status
Open · gebaseerd op fictieve SG-01